Structure and Content
of the 2026-27 Budget Papers

The 2026-27 Budget is presented in two papers and a series of agency Budget Statements.

Budget Speech

The Treasurer’s speech to the Legislative Assembly highlights the Government’s Budget strategy and key features of the Budget.

Budget Outlook

The Budget Outlook summarises the 2026-27 Budget and forward estimates for the General Government Sector, the Public Trading Enterprise sector and the total Territory Government. Details of the projected 2026-27 Budget results are provided, as well as background information on the development of the 2026-27 Budget, including economic conditions and federal financial relations. It also provides an overview of the Territory’s infrastructure investment program and details of 2026-27 initiatives. Full accrual financial statements and notes are provided for all sectors.

Budget Statements

The Budget Statements contain information on each directorate and agency, including descriptions of functions and roles and responsibilities, together with major strategic priorities.

Acknowledgement

Infrastructure Canberra acknowledges the Ngunnawal people as traditional custodians of the ACT and recognises any other people or families with connection to the lands of the ACT and region.

We respect the Aboriginal and Torres Strait Islander people, particularly our Aboriginal and Torres Strait Islander staff, and their continuing culture and contribution they make to the Canberra region and the life of our city.

ISSN 1327-581X 
© Canberra, Australian Capital Territory, June 2026

Contact for this publication

General enquiries about this publication should be directed to:

Chief Minister, Treasury and Economic Development Directorate
cmteddcorporate@act.gov.au 
GPO Box 158
Canberra ACT 2601
https://www.treasury.act.gov.au/budget 
Telephone: Access Canberra - 13 22 81

Accessibility

The ACT Government is committed to making its information, services, events and venues as accessible as possible. If you have difficulty reading a standard printed document and would like to understand the alternative formats available for documents or publications, please call 13 22 81.

If English is not your first language and you require a translator or interpreter, you can contact us through the Translating and Interpreter Service (TIS) or call 13 14 50.

If you have difficulty hearing or using your voice, contact us through the National Relay Service (NRS):

- TTY users call 13 36 77 and then ask for 13 22 81 or visit www.accesshub.gov.au to make an internet relay or captioned relay call.

- Speak and Listen users phone 1300 555 727 and then ask for 13 22 81.

- Internet relay users connect to the NRS and then ask for 13 22 81.

For more information on these services visit www.accesshub.gov.au.

© Australian Capital Territory

This work, Infrastructure Canberra 2026-27 Budget Statement, is licensed under a Creative Commons Attribution 4.0 licence. You are free to re-use the work under that licence, on the condition that you credit the Australian Capital Territory Government as author, indicate if changes were made and comply with the other licence terms.

The licence does not apply to the ACT Coat of Arms, the Infrastructure Canberra logo and branding, images, artwork, photographs and any material protected by trademark.

Information about the directorate and an electronic version of this budget report can be found on the website www.act.gov.au/infrastructurecanberra

BUDGET STATEMENTS

2026­27

for

Infrastructure Canberra

Contents

INFRASTRUCTURE CANBERRA	1

Purpose	1

2026-27 Priorities	2

Estimated Employment Levels	4

Strategic Objectives and Indicators	5

Output Class	7

Accountability Indicators for 2026-27	8

Changes to Appropriation	10

Summary of 2026-27 Infrastructure Program	17

Financial Statements	20

# INFRASTRUCTURE CANBERRA

## Purpose

Infrastructure Canberra (iCBR) is the ACT Government’s leading directorate for capital infrastructure, property, and housing, playing a key role in the life of all Canberrans by creating infrastructure, places and spaces that enrich lives and connect growing and diversifying communities.

iCBR’s purpose is to efficiently develop, deliver and maintain infrastructure, places, and spaces. With Our Partners. For Our Community.

iCBR is guided by a clear set of values and practices that underpin how we deliver for our community. Within this, iCBR has adopted Yindyamarra, which is a culturally informed goal-setting and decision-making framework.

Yindyamarra is based on the cultural wisdom of the Ngunnnawal and Wiradjuri Nations that has been practiced by Aboriginal and Torres Strait Islander communities for thousands of years. It is a collective of five values: To Respect; To Honour; To Be Kind; To Be Gentle; To Be Careful.

iCBR’s strategic objectives reflect key areas of focus.

- OUR PEOPLE AND CULTURE AT OUR HEART

Our people and environments are diverse, and we are committed to providing a safe, inclusive, healthy workplace based on trust, where performance and kindness thrive in unison.

- EXCELLENCE IN SERVICE

We exceed expectations. We are the leading experts for whole of Government decision making, investment and implementation in property management, leasing and maintenance, infrastructure and built-form, development, procurement, and delivery.

- PARTNERING FOR SUCCESS

To deliver improved outcomes for our community, we prioritise genuine collaboration and robust governance with directorate and industry partners. We are the ACT Government industry lead and trusted advisors to our partners and decision-makers.

- BETTER TOOLS FOR OUTSTANDING OUTCOMES

We are growing the capability of our people, services, and industry, supported by data-driven insights, systems and processes that drive high quality outcomes, continuous improvement and challenge the status quo.

## 2026-27 Priorities

In 2026-27, iCBR will continue to lead development, procurement, delivery, management, leasing and maintenance of sustainable and transformative infrastructure, places and spaces in the ACT.

iCBR priorities for 2026-27 include but are not limited to:

continue construction of the light rail network to Commonwealth Park, and conduct planning and approvals to extend the route to Woden

continue construction on a new Lyric Theatre

continue to progress planning and design for a new aquatic centre in Commonwealth Park

continue to grow the ACT public housing portfolio toward the target of 13,200 homes by the end of 2030

continue the phased implementation of insourcing Public Housing repairs and maintenance

continue to deliver repairs and maintenance to public housing with increased planned works commence early works and demolition to enable construction of a new, state-of-the-art hospital in Canberra’s North

continue implementing the Canberra Hospital masterplan, prioritising the delivery of additional parking

deliver a new facility for the Child and Adolescent Mental Health Service

commence operations at the new Gungahlin Community Centre, progress planning and design for new community centres in Woden and Molonglo, and provide upgrades to the Gordon Community Centre

continue the next stage of procurement to deliver a new City Police Station and Headquarters

progress the planning for a dedicated Police Station in the future Molonglo Town Centre

complete design and commence construction of the Inner South Health Centre

complete construction for the South Tuggeranong Health Centre

progress construction on committed major road projects, including Monaro Highway package 1B, William Hovell Drive duplication and Athlon Drive duplication

complete construction of the New Recycling Facility and continue planning for the organic waste processing (FOGO) facility

expanding the Belconnen Basketball Stadium with three new courts, including a convertible show court

continue the electrification of Government buildings and delivering the Public School Heating and Cooling Fund

complete construction of a new school in Whitlam

commence construction for a second college in Gungahlin

complete construction of the second stage of Strathnairn School

complete construction of the Narrabundah College modernisation

complete the second stage of construction at Garran Primary School

commence construction at Majura Primary School

continue to lease, manage and maintain almost 250 public buildings and sites on behalf of the Government.

## Estimated Employment Levels

Table 1: Estimated Employment Levels

|  | 2024-25 Actual Outcome1 | 2025-26 Budget | 2025-26 Estimated Outcome2 | 2026-27 Budget3 |
| --- | --- | --- | --- | --- |
| Staffing (FTE) | 532 | 628 | 668 | 695 |

Note(s):

- The figures provided reflect the staffing levels as of 30 June 2025 for Infrastructure Canberra.

- The increase in the 2025-26 estimated outcome reflects Budget Review decisions, including machinery of government outcomes.

- The increase in the 2026-2027 Budget compared to the 2025-26 Estimated Outcome is due to new initiatives commencing in 2026-27.

## Strategic Objectives and Indicators

### Strategic Objective 1

#### Our people and culture at our heart

Our people and environments are diverse, and we are committed to providing a safe, inclusive, healthy workplace based on trust, where performance and kindness thrive in unison.

Strategic Indicator 1.1: We have a culture of knowledge sharing and continuous learning and support long term career development across the ACT Public Service and industry.

Table 2: Strategic Indicator 1.1 Measure

| Strategic Indicator | 2026-27 Targets |
| --- | --- |
| - Develop and launch a Culture Transformation Plan | 100% |
| - Staff undertaking required core learning | 80% |

### Strategic Objective 2

#### Excellence in service

We exceed expectations. We are the leading experts for whole of Government decision making, investment and implementation in property management, leasing and maintenance, infrastructure and built-form, development, procurement and delivery.

Strategic Indicator 2.1: Plan for the future of our environment through sustainability in design.

iCBR Projects are required to embed sustainability considerations at all stages of design, addressing key domains such as climate resilience, energy and carbon, biodiversity, water management, pollution control, circular economy, and community outcomes.

Strategic Indicator 2.2: Manage infrastructure/assets/property for optimal use and community benefit through maintenance, planning and accommodation services.

### Strategic Objective 3

#### Partnering for success

To deliver improved outcomes for our community, we prioritise genuine collaboration and robust governance with directorate and industry partners. We are the ACT Government industry lead and trusted advisors to our partners and decision-makers.

Strategic Indicator 3.1: We provide best practice, value for money outcomes across the infrastructure pipeline.

Strategic Indicator 3.2: We work in genuine partnership with Aboriginal and Torres Strait Islander Peoples. In doing so, we seek to identify and address challenges associated with systemic racism, embed and practice meaningful cultural values and strengthen collaboration.

Table 3: Strategic Indicator 3.2 Measure

|  | 2026-27 Targets |
| --- | --- |
| - ACT Aboriginal and Torres Strait Islander Agreement iCBR Phase Three Implementation Plan actions delivered on time | 100% |

### Strategic Objective 4

#### Better tools for outstanding outcomes

We are growing the capability of our people, services and industry, supported by data-driven insights, systems and processes that drive high quality outcomes, continuous improvement and challenge the status quo.

Strategic Indicator 4.1: We work closely and collaboratively with industry to grow capability.

Table 4: Strategic Indicator 4.1 Measure

|  | 2026-27 Targets |
| --- | --- |
| - Hold bi-annual industry forums and release bi-annual industry newsletters | 100% |

## Output Class 1: Infrastructure Canberra

In 2026-27, iCBR will consist of one Output Class – Infrastructure Canberra. Through this Output Class the Directorate is responsible for the development, procurement, delivery, management, leasing and maintenance of capital infrastructure and property in the Australian Capital Territory.

The Directorate will deliver this by:

leading the development, procurement and delivery of infrastructure projects for the ACT Government

supporting the planning, and leading the procurement and delivery, of government infrastructure programs and projects in partnership with ACT Government directorates

leading leasing and associated property management and maintenance services across the ACT Government property portfolio

coordinating and shaping the ACT Infrastructure Plan and Pipeline and developing a portfolio and program management framework to support ACT Government infrastructure initiatives and

providing strategic advice, expertise and assurance across the ACT Government and decision-makers, industry and key stakeholders on infrastructure policy, investment, planning, delivery and management.

The Directorate will deliver these core functions in a safe, timely, cost efficient and quality manner, and in collaboration and consultation with ACT Government directorates, industry and the Community.

Table 5: Output Class 1: Infrastructure Canberra ($’000)

|  | 2025-26 Estimated Outcome | 2026-27 Budget |
| --- | --- | --- |
| Total Cost 1 | 303,332 | 313,012 |
| Controlled Recurrent Payments 2 | 138,987 | 148,036 |

Notes:

- Total cost includes depreciation and amortisation of $85.436 million in 2025-26 and $83.305 million in 2026-27.

- The increase in 2026-27 from the 2025-26 is due to the changes in the program of works scheduled for delivery in 2026-27 as summarised in Table 7: Changes to Appropriation – Controlled Recurrent Payments.

## Accountability Indicators for 2026-27

Output Class 1: Infrastructure Canberra

Output 1.1: Infrastructure Canberra

Table 6: Accountability Indicators

|  | 2025-26 Targets | 2025-26 Estimated Outcome | 2026-27 Targets |
| --- | --- | --- | --- |
| Actual expenditure for Infrastructure Canberra's Infrastructure Program versus the Budget amount | >90% | 90.18% | >90% |
| Proportion of eligible projects that have had WHS audits performed in accordance with the Active Certification Policy | 95% | 99.5% | 95% |
| Percentage of valid invoices paid within the agreed contract timeframes | N/A | N/A | 95% |
| Property services requests received, actioned and attended to within agreed timeframes | 90% | <97% | 90% |
| Time taken for vacant iCBR managed community portfolio properties to be ready for leasing within agreed timeframes. | N/A | N/A | 100% |
| Infrastructure Pipeline - % of open approaches to market that have been placed on the Pipeline at least 30 days prior to release to market | 80% | 58.6% | 80% |
| Percentage of applicable contracts awarded to prequalified contractors/consultants | 100% | 100% | 100% |
| Proportion of annual public housing repairs and maintenance expenditure allocated to planned works and proactive maintenance. | N/A | N/A | >70% |
| - Discontinued Indicators: |  |  |  |
| Project lessons learnt completed1 | 100% | 100% | N/A |
| Percentage of Procurement Evaluation Reports issued to the financial delegate within 20 business days2 | 85% | 69.8% | N/A |
| Percentage of valid claims for payment assessed and certified within 10 business days3 | 95% | 89.3% | N/A |
| Percentage of customers satisfied with management of aquatic centres4 | 87% | N/A4 | N/A |
| Occupancy rate for Community leased accommodation5 | >97% | 97.1% | N/A |
| Percentage of planned capital upgrade projects completed by expenditure6 | >85% | 23%6 | N/A |
| Assets powered with natural gas removed from ACT Government owned sites7 | 25 | 25 | N/A |
| Number of Tier 1 and 2 projects that have undergone a project assurance review8 | 4 | N/A8 | N/A |
| Industry Engagement Strategy and Plan launched to industry9 | 100% | 100% | N/A |
| Establishment of the Construction Procurement Accreditation10 | 100% | 0% | N/A |

Explanation of Accountability Indicators:

- This measure (actual expenditure) provides forward leading guidance for iCBR’s reputation in delivering infrastructure on behalf of the Territory and its Community.

- The Active Certification Policy (ACP) encourages an environment that, as far as reasonable practical attempts to consistently improve work health and safety on construction projects. Auditors assess the supplier’s work health and safety implementation and compliance with site-specific safety management system, policies, procedures, and workplace instructions.

- This indicator has been introduced to measure performance against ACT Government payment terms and includes all contracts under direct management by iCBR.

- Places and Spaces agreed timeframes for property services are:

  - Urgent – trades person attends within four hours

  - High Priority – trades person attends within three working days

  - Routine – trades person attends within ten working days.

- This is a new accountability indicator for 2026-27 to measure iCBR’s management of community venues to support community use.

- Ensuring planned construction related procurements are publicly notified at least 30 days prior to release promotes transparency, enhances industry preparedness and demonstrates a commitment to fair and equitable procurement practices.

- The Prequalification Scheme aims to manage risk, support sustainability, and streamline tendering to make it easier for firms to work with the ACT Government.

- This indicator has been introduced to measure iCBR’s management of the Territory’s public housing portfolio and commitment to improving tenant experience and living standards.

- Notes:

This indicator has been discontinued due to difficulty in measurement and applicability to Tier 3 projects.

This indicator has been discontinued as due to the transfer of all Tier 1 and Tier 2 infrastructure projects to iCBR, it no longer reflects iCBR’s current structure and business model.

This indicator has been discontinued and replaced with indicator 1.1(c).

This indicator has been discontinued as it is not under the control of iCBR as these facilities are managed by private operators. The estimated outcome for this indicator is not available as survey results have not been received.

This indicator has been discontinued and replaced with indicator 1.1(e).

This indicator has been discontinued and is now captured within indicator 1.1(a). The estimated outcome for this indicator is anticipated to be below the target by end of year, driven by iCBR’s ARP program. The variance reflects the complexity of delivering works in operational facilities, procurement delays and contractor availability. The program is fully committed with twenty-six active projects.

This indicator has been discontinued as it was project based and suited to discrete asset conversion activities.

This indicator has been discontinued as a new program governance model is being established to perform this assurance function. Estimated outcome for this indicator is not available as the project assurance framework was discontinued.

This indicator has been discontinued as the Industry Engagement Strategy and Plan was formally launched to industry in 2025-26.

This indicator has been discontinued as it reflected the implementation of a proposed accreditation program that was ultimately delivered through alternative mechanisms to achieve the intended capability uplift outcomes including the adoption of the whole of government project management framework.

## Changes to Appropriation

Table 7: Changes to appropriation – Controlled Recurrent Payments ($’000)

|  | 2025-26 Estimated Outcome | 2026-27 Budget | 2027-28 Estimate | 2028-29 Estimate | 2029-30 Estimate |
| --- | --- | --- | --- | --- | --- |
| 2025-26 Budget | 156,955 | 124,498 | 153,144 | 137,836 | 137,298 |
| 2025-26 Budget Review |  |  |  |  |  |
| Better facilities for ACT Policing | 98 | 0 | 0 | 0 | 0 |
| FMA Section 16B Rollovers from 2024-25 |  |  |  |  |  |
| Climate action – Big Canberra Battery Stream 1 | 190 | 0 | 0 | 0 | 0 |
| Continuing the electrification of Government Gas Assets | 264 | 0 | 0 | 0 | 0 |
| Well-prepared emergency services – Better facilities for ACT Policing | -109 | 0 | 0 | 0 | 0 |
| 2026-27 Budget Policy Decisions |  |  |  |  |  |
| Delivering Light Rail to Woden | 0 | 800 | 0 | 0 | 0 |
| Infrastructure Canberra and Digital Canberra Sustainability | 0 | 16,604 | 0 | 0 | 0 |
| Investing in public services – Relocation of Access Canberra Woden | 0 | 0 | 0 | 31 | 62 |
| Managing government and community facilities | 0 | 2,060 | 902 | 0 | 0 |
| New City Police Station and Headquarters | 0 | 3,767 | 0 | 0 | 0 |
| Progressing public housing repairs and maintenance insourcing | 0 | 2,309 | 2,342 | 8,157 | 8,804 |
| Public pools upgrades, operations and maintenance | 0 | 5,202 | 4,107 | 4,742 | 2,925 |
| Offsets |  |  |  |  |  |
| Better community infrastructure – Refurbishing Canberra’s public pools | 0 | -768 | -787 | -807 | -827 |
| Better community infrastructure – a new community centre for Woden | -1,214 | 0 | 0 | 0 | 0 |
| iCBR's infrastructure enabling services and management of government places | 0 | -909 | -2,694 | -2,787 | -2,880 |
| Smarter government spending - Centralising property custodianship | -1,236 | -500 | 0 | 0 | 0 |
| Weston Creek and Stromlo Swimming pool and leisure centre | 0 | -690 | -707 | -725 | -743 |
| Savings |  |  |  |  |  |
| Investing in public services – Strengthening government procurement | 0 | -178 | -181 | -96 | -97 |
| Worker's compensation | 0 | -110 | 0 | 0 | 0 |
| 2026-27 Budget Technical Adjustments |  |  |  |  |  |
| Estimated Outcome |  |  |  |  |  |
| Climate action - Big Canberra Battery Stream 1 | -13,370 | -4,487 | 15 | -550 | -1,035 |
| iCBR's infrastructure enabling services and management of government places1 | 0 | -2,728 | -2,816 | -2,909 | -2,970 |
| Revised Funding Profile |  |  |  |  |  |
| 30,000 homes by 2030 – Planning for more public housing | -1,991 | 1,991 | 0 | 0 | 0 |
| Continuing the electrification of Government Gas Assets | -600 | 600 | 0 | 0 | 0 |
| Revised Indexation Parameters | 0 | -1 | -135 | -124 | 1,116 |
| Revised Superannuation Parameters Round Robin | 0 | 1,157 | 1,061 | 908 | 891 |
| Revised Wage Parameters | 0 | 308 | 0 | 0 | 0 |
| Transfer |  |  |  |  |  |
| Corporate Support Budget from CMTEDD | 0 | 0 | 376 | 385 | 395 |
| Intelligent transport systems to better manage traffic congestion from CED | 0 | 171 | 174 | 176 | 178 |
| Streamlining the funding of Infrastructure Canberra2 | 0 | -1,060 | -244 | 0 | 0 |
| 2026-27 Budget | 138,987 | 148,036 | 154,557 | 144,237 | 143,117 |

Note(s):

- Rental charges for government accommodation are centrally managed and periodically adjusted to reflect any changes in rental arrangements.

- The reduction reflects the reclassification of funding to capital, as services previously delivered to other Directorates are now internalised and capitalised for Tier 1 and 2 capital projects transferred to iCBR following the Administrative Arrangement 2024 (No1).

Table 8: Changes to appropriation – Capital Injections, Controlled ($’000)

|  | 2025-26 Estimated Outcome | 2026-27 Budget | 2027-28 Estimate | 2028-29 Estimate | 2029-30 Estimate |
| --- | --- | --- | --- | --- | --- |
| 2025-26 Budget | 657,572 | 658,079 | 776,283 | 18,655 | 198,804 |
| 2025-26 Budget Review |  |  |  |  |  |
| Better facilities for ACT Policing | 3,383 | 0 | 0 | 0 | 0 |
| Canberra Theatre Redevelopment – Delivering a new Lyric Theatre | 93,538 | 187,704 | 118,086 | 15,361 | 0 |
| CIT Woden – completion of the Woden Transport interchange | 0 | 17,000 | 0 | 0 | 0 |
| Kingston Art Precinct | 0 | 30,074 | 0 | 0 | 0 |
| New and Expanded Schools – Modernisation of Majura Primary School | 213 | 5,575 | 11,872 | 1,258 | 0 |
| New and expanded schools – Modernisation of Telopea Park School | 0 | 6,150 | 0 | 0 | 0 |
| Whitlam Primary School Early Learning Centre | 5,000 | 5,000 | 3,000 | 0 | 0 |
| Offsets |  |  |  |  |  |
| Canberra Theatre Redevelopment – Lyric Theatre design | -38,385 | 0 | 0 | 0 | 0 |
| New and expanded schools – Majura Primary School modernisation | -7,526 | 0 | 0 | 0 | 0 |
| New and expanded schools – Additional Construction Funding for Majura Primary School | 0 | -792 | -4,900 | -5,700 | 0 |
| New and expanded schools – Supplementing construction funding for Garran and Strathnairn primary schools and the new high school at North Gungahlin | 0 | -1,000 | -2,000 | 0 | 0 |
| Well-prepared emergency services – Molonglo Station and Casey Station | -3,481 | 0 | 0 | 0 | 0 |
| FMA Section 16B Rollovers from 2024-25 |  |  |  |  |  |
| 2025-26 iCBR Asset renewal Program | 162 | 0 | 0 | 0 | 0 |
| ACT Government office accommodation consolidation | 421 | 0 | 0 | 0 | 0 |
| Better and safer roads – Athllon Drive duplication | 2,352 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Designing the Stromlo Forest Park district playing fields | 374 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Garran Surge Centre deconstruction and Garran Oval remediation | 771 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Improving local roads and community infrastructure | 1,236 | 0 | 0 | 0 | 0 |
| Better Community Infrastructure – Public Building Upgrades – Building safety upgrades | 446 | 0 | 0 | 0 | 0 |
| Better Community Infrastructure – Public Building Upgrades – Depot compliance upgrades | 129 | 0 | 0 | 0 | 0 |
| Better Community Infrastructure – Public Building Upgrades – Fire system, switchboard and HVAC upgrades | 955 | 0 | 0 | 0 | 0 |
| Better Community Infrastructure – Public Building Upgrades – Roof replacement and rectification works | 1,164 | 0 | 0 | 0 | 0 |
| Better Community Infrastructure – Public Building Upgrades – Roof upgrades at ACT Legislative Assembly and North Buildings | 145 | 0 | 0 | 0 | 0 |
| Better Community infrastructure – Raising London Circuit and associated works | 7,965 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Refurbishing Canberra’s public pools | 26 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Refurbishing community and government buildings | 114 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Stromlo Forest Park District Playing Fields – Stage 1 | 200 | 0 | 0 | 0 | 0 |
| Better community infrastructure – Upgrades at public pools | 2 | 0 | 0 | 0 | 0 |
| Better transport infrastructure – Building light rail to Woden | 686 | 0 | 0 | 0 | 0 |
| Better transport infrastructure – Light Rail Stage 2A | 4,132 | 0 | 0 | 0 | 0 |
| Better transport infrastructure – New light rail vehicles and depot expansion | -16,198 | 0 | 0 | 0 | 0 |
| Canberra Aquatic Centre | 230 | 0 | 0 | 0 | 0 |
| Canberra Theatre Redevelopment – Lyric Theatre design | 6,840 | 0 | 0 | 0 | 0 |
| CIT Woden Campus – Provision of fitout, furniture and ICT | 1,666 | 0 | 0 | 0 | 0 |
| Climate action – Continuing the Electrification of Government Assets | 1,203 | 0 | 0 | 0 | 0 |
| Climate action – Moving more government facilities off gas | 1,271 | 0 | 0 | 0 | 0 |
| Commencing the Athllon Drive Duplication | 30 | 0 | 0 | 0 | 0 |
| Concessional loan scheme to remediate cladding on private buildings | 2,943 | 0 | 0 | 0 | 0 |
| Connected and sustainable Canberra – Monaro Highway upgrades | 4,503 | 0 | 0 | 0 | 0 |
| Delivering Light Rail Stage 2 | 3,657 | 0 | 0 | 0 | 0 |
| Delivering the Home of Football at Throsby | 1,429 | 0 | 0 | 0 | 0 |
| Hazardous Material (HAZMAT) Inspection and Remediation | 309 | 0 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Expanding health centres across the city | 638 | 0 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – New Health Centres across the ACT | 911 | 0 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Redeveloping and expanding services at the Watson Health Precinct | 2,634 | 0 | 0 | 0 | 0 |
| Improving Canberra's health infrastructure – Canberra Hospital Expansion | 4,046 | 0 | 0 | 0 | 0 |
| Improving Canberra's health infrastructure – Detailed design for the New Northside Hospital | 925 | 0 | 0 | 0 | 0 |
| Improving Canberra's health infrastructure – More parking at the Canberra Hospital | -45 | 0 | 0 | 0 | 0 |
| Materials Recovery Facility Expansion | -1,086 | 0 | 0 | 0 | 0 |
| Molonglo Enabling Works | -16,292 | 0 | 0 | 0 | 0 |
| More services for our suburbs – Upgrading the Old Kingston Bus Depot | 260 | 0 | 0 | 0 | 0 |
| New and expanded schools – Delivering a second college for Gungahlin | 94 | 0 | 0 | 0 | 0 |
| New and expanded schools – Development of the Whitlam Primary School and Early Childhood Education Centre | 4,159 | 0 | 0 | 0 | 0 |
| New and expanded schools – Garran Primary School | -9,770 | 0 | 0 | 0 | 0 |
| New and expanded schools – Majura Primary School modernisation | 333 | 0 | 0 | 0 | 0 |
| New and expanded schools – Narrabundah College | 4,625 | 0 | 0 | 0 | 0 |
| New and expanded schools – Strathnairn Primary School | 7,411 | 0 | 0 | 0 | 0 |
| New and expanded schools – Supplementing construction funding for Garran and Strathnairn primary schools | 187 | 0 | 0 | 0 | 0 |
| New and expanded schools – Telopea Park High School modernisation | 2,200 | 0 | 0 | 0 | 0 |
| Office Accommodation | -8 | 0 | 0 | 0 | 0 |
| Well-prepared emergency services – Molonglo Station and Casey Station | -3,793 | 0 | 0 | 0 | 0 |
| 2026-27 Budget Policy Decisions |  |  |  |  |  |
| 30,000 homes by 2030 – Public housing pipeline | 0 | 1,995 | 2,023 | 2,052 | 0 |
| Delivering a second public college for Gungahlin | 0 | 6,343 | 5,100 | 0 | 0 |
| Delivering Light Rail to Woden | 0 | 31,857 | 5,545 | 0 | 0 |
| Delivery of the Whitlam School – Stage 2 | 0 | 14,091 | 20,939 | 1,706 | 0 |
| iCBR 2025-26 Asset Renewal Program | 0 | -3,950 | -5,146 | -3,293 | -3,675 |
| Improving Canberra's health infrastructure – Delivering the new Northside Hospital | 0 | 16,260 | 111,970 | 184,140 | 184,140 |
| Improving Mugga Lane landfill capacity | 0 | 1,911 | 0 | 0 | 0 |
| Infrastructure Canberra and Digital Canberra Sustainability | 0 | 928 | 0 | 0 | 0 |
| Investing in public services – Relocation of Access Canberra Woden | 0 | 2,881 | 311 | 0 | 0 |
| Managing government and community facilities | 0 | 2,766 | 0 | 0 | 0 |
| Market Conditions Provision | 0 | 50,000 | 0 | 0 | 0 |
| Public pools upgrades, operations and maintenance | 0 | 718 | 98 | 210 | 108 |
| Offsets |  |  |  |  |  |
| Better transport infrastructure – Building light rail to Woden | -7,500 | 0 | 0 | 0 | 0 |
| Better transport infrastructure – Delivering Light Rail Stage 2A | 0 | -3,493 | 0 | 0 | 0 |
| Climate action – Continuing the Electrification of Government Assets | 0 | -5,811 | 0 | 0 | 0 |
| Well-prepared emergency services – Molonglo Station and Casey Station | 0 | -11,001 | 0 | 0 | 0 |
| Whitlam Primary School Early Learning Centre | 0 | -10,000 | -3,000 | 0 | 0 |
| Savings |  |  |  |  |  |
| Improving Canberra’s health infrastructure – New Health Centres across the ACT | -457 | -1,019 | -2,062 | 0 | 0 |
| Strengthening emergency services – Early works for the Casey Emergency Services Station | -5,736 | -3,490 | 0 | 0 | 0 |
| 2026-27 Budget Technical Adjustments |  |  |  |  |  |
| Commonwealth Grant |  |  |  |  |  |
| Better and safer roads – Athllon Drive duplication | -4,835 | -3,841 | -6,884 | 18,166 | -2,606 |
| Connected and sustainable Canberra – Constructing the William Hovell Drive duplication | -12,561 | 2,375 | 3,075 | 13,561 | -6,450 |
| Connected and sustainable Canberra – Monaro Highway Upgrades | -11,480 | -20,010 | -27,738 | 22,000 | 9,966 |
| Designing the Molonglo Parkway – Drive Connector | 0 | 2,288 | 2,287 | 0 | 0 |
| Molonglo Enabling Works | 14,000 | 3,000 | 0 | 0 | -17,300 |
| Revised Funding Profile |  |  |  |  |  |
| ACT Government office accommodation consolidation | -421 | 421 | 0 | 0 | 0 |
| Addressing Private Buildings Cladding | -17,343 | 2,000 | 11,386 | 3,957 | 0 |
| Better and safer roads – Athllon Drive duplication | -1,303 | -5,628 | -3,354 | 6,476 | 3,809 |
| Better community infrastructure – Gungahlin Community Centre – design and construction | 15,800 | -3,998 | -11,802 | 0 | 0 |
| Better community infrastructure – Public Building Upgrades – Building safety upgrades | -172 | 172 | 0 | 0 | 0 |
| Better community infrastructure – Public Building Upgrades – Depot compliance upgrades | -568 | 568 | 0 | 0 | 0 |
| Better community infrastructure – Public Building Upgrades – Fire system switchboard and HVAC upgrades | -589 | 589 | 0 | 0 | 0 |
| Better community infrastructure – Public Building Upgrades – Roof replacement and rectification work | -2,118 | 2,118 | 0 | 0 | 0 |
| Better community infrastructure – Public Building Upgrades – Roof upgrades at ACT Legislative Assembly and North Buildings | -424 | 424 | 0 | 0 | 0 |
| Better community infrastructure – Refurbishing community and government buildings | -490 | 490 | 0 | 0 | 0 |
| Better transport infrastructure – Building light rail to Woden | -5,000 | 17,515 | 0 | 0 | -12,515 |
| Canberra Aquatic Centre | -5,474 | 5,474 | 0 | 0 | 0 |
| Canberra Theatre Redevelopment – Lyric Theatre design | 0 | -25,000 | 0 | 25,000 | 0 |
| Climate action – Continuing the Electrification of Government Assets | 0 | -10,000 | 10,000 | 0 | 0 |
| Climate action – Moving more government facilities off gas | -925 | 925 | 0 | 0 | 0 |
| Commencing the Athllon Drive Duplication | 2,454 | -2,454 | 0 | 0 | 0 |
| Connected and sustainable Canberra – Constructing the William Hovell Drive duplication | 8,100 | 0 | -1,650 | 0 | -6,450 |
| Connected and sustainable Canberra – Monaro Highway upgrades | 0 | 2,747 | 2,470 | -21,627 | -2,175 |
| Delivering a New Recycling Facility and Food Organics Facility | -6,304 | 0 | 6,304 | 0 | 0 |
| Delivering the Home of Football at Throsby | 0 | -11,000 | -2,680 | 0 | 13,680 |
| iCBR 2025-26 Asset Renewal Program | -5,256 | 5,256 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Early works for a Northside hospital | -16,000 | 16,000 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Expanding health centres across the city | 3,894 | -3,894 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Inner South Health Centre Construction | 0 | 0 | -7,293 | 7,293 | 0 |
| Improving Canberra’s health infrastructure – More parking at the Canberra Hospital | -1,678 | 1,678 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Next steps for the Canberra Hospital Masterplan | -3,602 | 75 | 3,527 | 0 | 0 |
| Improving Canberra’s health infrastructure – Redeveloping and expanding services at the Watson Health Precinct | 6,283 | -6,283 | 0 | 0 | 0 |
| Improving Canberra's health infrastructure – Canberra Hospital Expansion | -3,000 | 3,000 | 0 | 0 | 0 |
| Investing in Canberra’s Arts Sector | -5,425 | 2,715 | 2,710 | 0 | 0 |
| Kingston Arts Precinct | 1,618 | -1,618 | 0 | 0 | 0 |
| Molonglo Enabling Works | 45,665 | -6,772 | 4,500 | 0 | -43,393 |
| More energy efficient Government accommodation | -1,495 | 1,495 | 0 | 0 | 0 |
| More services for our suburbs – Upgrading the Old Kingston Bus Depot | -260 | 260 | 0 | 0 | 0 |
| New and expanded schools – Delivering a second college for Gungahlin | 0 | -8,700 | 5,200 | 3,500 | 0 |
| New and expanded schools – Narrabundah College | 0 | 5,870 | -5,870 | 0 | 0 |
| New and expanded schools – Strathnairn Primary School | 2,500 | -2,500 | 0 | 0 | 0 |
| New and expanded schools – Telopea Park High School modernisation | 0 | -24,050 | -4,000 | 20,000 | 8,050 |
| New Materials Recovery Facility | 0 | -6,250 | 6,250 | 0 | 0 |
| Strengthening emergency services – Planning for the Molonglo Valley Police Station | -850 | 850 | 0 | 0 | 0 |
| Supporting local sport – Stromlo District Playing Fields – Stage 1 Construction | 0 | -22,467 | 16,125 | 6,342 | 0 |
| Throsby Home of Football – Stage 2 | 0 | 0 | -9,000 | 7,000 | 2,000 |
| Well-prepared emergency services – Molonglo Station and Casey Station | 8,000 | -8,000 | 0 | 0 | 0 |
| Whitlam Primary School Early Learning Centre | -5,000 | 5,000 | 0 | 0 | 0 |
| Revised Indexation Parameters | 0 | 0 | 0 | 0 | 41 |
| Transfer |  |  |  |  |  |
| Designing the Molonglo Parkway – Drive Connector from CED | 0 | 600 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Next steps for the Canberra Hospital Masterplan from HCSD | 7,385 | 3,725 | 0 | 0 | 0 |
| Improving Canberra’s health infrastructure – Planning the next stages of the Canberra Hospital Expansion to CHS | -3,210 | 0 | 0 | 0 | 0 |
| Supporting local sport – Stromlo District Playing Fields – Stage 1 Construction from CMTEDD | 1,400 | 27,567 | 6,342 | 0 | 0 |
| 2026-27 Budget | 724,529 | 941,508 | 1,038,024 | 326,057 | 326,034 |

## Summary of 2026-27 Infrastructure Program

Table 9: 2026-27 Infrastructure Canberra Infrastructure Program ($’000)

| Project1 | Total Project Value | 2026-27 | 2027­28 | 2028­29 | 2029­30 | Four Year Investment | Physical Completion Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| New Works |  |  |  |  |  |  |  |
| 30,000 homes by 2030 – Public housing pipeline | 6,070 | 1,995 | 2,023 | 2,052 | 0 | 6,070 | Jun-30 |
| Improving Mugga Lane landfill capacity2,4 | 1,911 | 1,911 | 0 | 0 | 0 | 1,911 | TBD |
| Investing in public services – Relocation of Access Canberra Woden2 | 3,192 | 2,881 | 311 | 0 | 0 | 3,192 | Jun-27 |
| Managing government and community facilities2 | 2,766 | 2,766 | 0 | 0 | 0 | 2,766 | Jun-27 |
| Public pool upgrades, operations and maintenance2 | 1,134 | 718 | 98 | 210 | 108 | 1,134 | Ongoing |
| Total New Works | 15,073 | 10,271 | 2,432 | 2,262 | 108 | 15,073 |  |
| Asset Renewal Program |  |  |  |  |  |  |  |
| Infrastructure Canberra – 2026-27 Asset Renewal Program | Ongoing | 4,930 | 4,056 | 6,277 | 6,277 | 21,540 | Ongoing |
| Prior year Asset Renewal Program | 5,256 | 5,256 | 0 | 0 | 0 | 5,256 | Jun-27 |
| Total Asset Renewal Program |  | 10,186 | 4,056 | 6,277 | 6,277 | 26,796 |  |
| Works in progress |  |  |  |  |  |  |  |
| ACT Government office accommodation consolidation | 12,213 | 421 | 0 | 0 | 0 | 421 | Jun-27 |
| Athllon Drive Duplication | 98,550 | 24,298 | 27,484 | 24,642 | 3,543 | 79,967 | Dec-29 |
| Better community infrastructure – Refurbishing Canberra’s public pools | 4,008 | 184 | 0 | 0 | 0 | 184 | Dec-26 |
| Better community infrastructure – Refurbishing community and government buildings | 7,249 | 490 | 0 | 0 | 0 | 490 | Jun-27 |
| Better community infrastructure – Gungahlin Community Centre – design and construction | 26,247 | 6,623 | 0 | 0 | 0 | 6,623 | Jun-26 |
| Better Community Infrastructure – Public Building Upgrades | 27,127 | 8,330 | 0 | 0 | 0 | 8,330 | Jun-27 |
| Better transport infrastructure – Delivering Light Rail Stage 2A3 | 818,573 | 5,618 | 528,161 | 0 | 95,325 | 629,104 | Jan-28 |
| Better transport infrastructure – New light rail vehicles and depot expansion3 | 149,684 | 18,941 | 0 | 0 | 0 | 18,941 | Aug-26 |
| Canberra Aquatic Centre4 | 10,574 | 5,474 | 0 | 0 | 0 | 5,474 | TBD |
| Canberra Institute of Technology Woden Campus Project and public transport interchange5 | 384,421 | 17,000 | 0 | 0 | 0 | 17,000 | DLP |
| Canberra Theatre Redevelopment – Delivering a new Lyric Theatre | 456,636 | 162,704 | 118,086 | 40,361 | 0 | 321,151 | Jul-28 |
| Climate action – Continuing the Electrification of Government Assets | Ongoing | 9,189 | 10,000 | 0 | 0 | 19,189 | Ongoing |
| Climate action – Moving more government facilities off gas | 6,900 | 1,425 | 0 | 0 | 0 | 1,425 | Jun-27 |
| Connected and sustainable Canberra – Constructing the William Hovell Drive duplication | 107,250 | 35,785 | 42,695 | 13,561 | 0 | 92,041 | Dec-28 |
| Connected and sustainable Canberra – Monaro Highway upgrades4 | TBD | 88,477 | 6,070 | 373 | 12,411 | 107,331 | TBD |
| Delivering a second public college for Gungahlin2 | 125,511 | 47,067 | 52,112 | 3,500 | 0 | 102,679 | Dec-28 |
| Delivering Light Rail to Woden4 | TBD | 32,657 | 5,545 | 0 | 0 | 38,202 | TBD |
| Delivering the New Materials Recovery Facility and Food Organics / Garden Organics Facility4 | 29,620 | 12,750 | 8,979 | 0 | 0 | 21,729 | TBD |
| Delivery of the Whitlam School – Stage 22,4 | 36,736 | 14,091 | 20,939 | 1,706 | 0 | 36,736 | TBD |
| Designing the Molonglo Parkway-Drive Connector4 | TBD | 2,888 | 2,287 | 0 | 0 | 5,175 | TBD |
| Improving Canberra’s health infrastructure – Expanding health centres across the city | 15,572 | 2,574 | 0 | 0 | 0 | 2,574 | Sep-26 |
| Improving Canberra’s health infrastructure – Inner South Health Centre Construction3 | 36,111 | 4,952 | 20,000 | 7,293 | 0 | 32,245 | Jun-28 |
| Improving Canberra’s health infrastructure – More parking at the Canberra Hospital | 4,820 | 4,259 | 0 | 0 | 0 | 4,259 | Jun-27 |
| Improving Canberra’s health infrastructure – New Health Centres across the ACT4 | 4,378 | 2,677 | 0 | 0 | 0 | 2,677 | TBD |
| Improving Canberra’s health infrastructure – Next steps for the Canberra Hospital Masterplan4 | 11,100 | 3,800 | 3,527 | 0 | 0 | 7,327 | TBD |
| Improving Canberra’s health infrastructure – Redeveloping and expanding services at the Watson Health Precinct | 48,993 | 5,500 | 0 | 0 | 0 | 5,500 | Aug-26 |
| Improving Canberra's Health Infrastructure – Canberra Hospital Expansion5 | 673,254 | 3,000 | 0 | 0 | 0 | 3,000 | DLP |
| Improving Canberra's Health Infrastructure – Northside Hospital Development2,4 | 1,471,215 | 96,324 | 111,970 | 184,140 | 184,140 | 576,574 | TBD |
| Investing in Canberra’s Arts Sector | 5,845 | 2,715 | 2,710 | 0 | 0 | 5,425 | Jun-28 |
| Kingston Arts Precinct4 | 30,074 | 28,456 | 0 | 0 | 0 | 28,456 | TBD |
| Market Conditions Provision4 |  | 50,000 | 0 | 0 | 0 | 50,000 | TBD |
| Molonglo Enabling Works3 | 226,200 | 53,442 | 4,500 | 0 | 0 | 57,942 | Dec-26 |
| More energy efficient Government accommodation | 15,252 | 2,995 | 1,500 | 2,885 | 0 | 7,380 | Jun-29 |
| More services for our suburbs – Upgrading the Old Kingston Bus Depot | 5,953 | 260 | 0 | 0 | 0 | 260 | Jun-27 |
| New and expanded schools – Development of the Whitlam Primary School and Early Childhood Education Centre | 114,750 | 61,753 | 0 | 0 | 0 | 61,753 | Jan-27 |
| New and expanded schools – Garran Primary School3 | 106,422 | 31,115 | 10,373 | 0 | 0 | 41,488 | Dec-26 |
| New and expanded schools – Majura Primary School modernisation | 20,450 | 5,575 | 11,872 | 1,258 | 0 | 18,705 | Dec-28 |
| New and expanded schools – Narrabundah College | 31,910 | 12,870 | 0 | 0 | 0 | 12,870 | Feb-27 |
| New and expanded schools – Strathnairn Primary School3 | 126,542 | 26,551 | 20,049 | 0 | 0 | 46,600 | Dec-26 |
| New and expanded schools – Telopea Park High School modernisation4 | 53,404 | 0 | 5,000 | 20,000 | 8,050 | 33,050 | TBD |
| New Materials Recovery Facility | 26,000 | 6,340 | 6,250 | 0 | 0 | 12,590 | Apr-28 |
| Office Accommodation | Ongoing | 500 | 500 | 500 | 500 | 2,000 | Ongoing |
| Strengthening emergency services – Early works for the Casey Emergency Services Station4 | 1,324 | 1,124 | 0 | 0 | 0 | 1,124 | TBD |
| Strengthening emergency services – Planning for the Molonglo Valley Police Station4 | 2,500 | 2,100 | 0 | 0 | 0 | 2,100 | TBD |
| Supporting local sport – Stromlo District Playing Fields – Stage 1 Construction | 36,765 | 5,100 | 22,467 | 6,342 | 0 | 33,909 | Oct-28 |
| Throsby District Playing Field4 | 25,500 | 0 | 0 | 7,000 | 15,680 | 22,680 | TBD |
| Well-prepared emergency services – Molonglo Station and Casey Station5 | 53,394 | 999 | 0 | 0 | 0 | 999 | DLP |
| Total Works in progress |  | 909,393 | 1,043,076 | 313,561 | 319,649 | 2,585,679 |  |
| Total Capital Program |  | 929,850 | 1,049,564 | 322,100 | 326,034 | 2,627,548 |  |

Note(s):

- The table above includes capital projects that are funded from Controlled Recurrent Payments.

- The project value includes enabling services contributions associated with the iCBR Financial Sustainability initiative.

- The variance between the funding availability date and the physical completion date is primarily attributable to timing differences in financial completion processes. While physical works may be completed, additional time is required to finalise financial matters, including the assessment and settlement of final claims, as well as addressing obligations during the defect liability period. These activities extend beyond practical completion and result in the observed timing difference.

- The physical completion date for this program is yet to be determined (TBD).

- The program has reached physical completion and is currently within the defect liability period (DLP).

## Financial Statements

Table 10: Infrastructure Canberra: Operating Statement ($’000)

|  | 2025­26 Budget | 2025-26 Estimated Outcome | 2026-27 Budget | Var % | 2027­28 Estimate | 2028­29 Estimate | 2029­30 Estimate |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Income |  |  |  |  |  |  |  |
| Controlled Recurrent Payments | 156,955 | 138,987 | 148,036 | 7 | 154,557 | 144,237 | 143,117 |
| Sale of Goods and Services from Contracts with Customers | 77,481 | 78,635 | 71,894 | -9 | 74,290 | 76,398 | 78,718 |
| Grants and Contributions Income | 919 | 919 | 896 | -3 | 891 | 891 | 891 |
| Interest Revenue | 7,317 | 5,076 | 5,576 | 10 | 5,465 | 5,209 | 4,332 |
| Other Income | 78 | 2,987 | 6 | -100 | 6 | 6 | 6 |
| Total Income | 242,750 | 226,604 | 226,408 | .. | 235,209 | 226,741 | 227,064 |
| Expenses |  |  |  |  |  |  |  |
| Employee Expenses | 58,544 | 68,350 | 67,621 | -1 | 57,783 | 75,674 | 76,971 |
| Supplies and Services | 111,015 | 87,606 | 85,352 | -3 | 76,270 | 72,487 | 74,228 |
| Depreciation and Amortisation | 73,237 | 85,436 | 83,305 | -2 | 81,584 | 81,520 | 81,567 |
| Grants and Purchased Services | 19,322 | 14,014 | 19,569 | 40 | 23,436 | 24,082 | 22,277 |
| Borrowing Costs | 47,626 | 36,626 | 50,394 | 38 | 38,278 | 13,783 | 12,796 |
| Other Expenses | 639 | 7,750 | 2,776 | -64 | 525 | 530 | 535 |
| Transfer Payments to Government | 0 | 3,550 | 3,995 | 13 | 4,421 | 4,257 | 3,482 |
| Total Expenses | 310,383 | 303,332 | 313,012 | 3 | 282,297 | 272,333 | 271,856 |
| Operating Result | -67,633 | -76,728 | -86,604 | -13 | -47,088 | -45,592 | -44,792 |
| Other Comprehensive Income |  |  |  |  |  |  |  |
| Increase/(Decrease) in Asset Revaluation Surplus | 0 | 35 | 0 | -100 | 89,468 | 0 | 0 |
| Total Other Comprehensive Result | 0 | 35 | 0 | -100 | 89,468 | 0 | 0 |
| Total Comprehensive Result | -67,633 | -76,693 | -86,604 | -13 | 42,380 | -45,592 | -44,792 |

Table 11: Infrastructure Canberra: Balance Sheet ($’000)

|  | Budget at 30/6/26 | Estimated Outcome at 30/6/2026 | Budget at 30/6/27 | Var % | Estimate at 30/6/28 | Estimate at 30/6/29 | Estimate at 30/6/30 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Current Assets |  |  |  |  |  |  |  |
| Cash and Cash Equivalents | 19,060 | 26,695 | 14,109 | -47 | 14,535 | 15,056 | 15,663 |
| Receivables | 26,190 | 20,172 | 20,484 | 2 | 20,376 | 22,124 | 21,381 |
| Contract Assets | 0 | 2,973 | 2,973 | - | 2,973 | 2,973 | 2,973 |
| Inventories | 182 | 73 | 73 | - | 73 | 73 | 73 |
| Other Assets | 1,269 | 1,707 | 1,707 | - | 1,707 | 1,707 | 1,707 |
| Total Current Assets | 46,701 | 51,620 | 39,346 | -24 | 39,664 | 41,933 | 41,797 |
| Non-Current Assets |  |  |  |  |  |  |  |
| Receivables | 43,496 | 50,620 | 58,229 | 15 | 62,519 | 58,410 | 51,244 |
| Property, Plant and Equipment | 3,193,262 | 3,519,370 | 4,454,494 | 27 | 3,971,735 | 4,156,501 | 4,397,848 |
| Intangible Assets | 2 | 214 | 142 | -34 | 70 | -2 | -74 |
| Other Assets | 7,340 | 6,013 | 6,013 | - | 6,013 | 6,013 | 6,013 |
| Total Non-Current Assets | 3,244,100 | 3,576,217 | 4,518,878 | 26 | 4,040,337 | 4,220,922 | 4,455,031 |
| TOTAL ASSETS | 3,290,801 | 3,627,837 | 4,558,224 | 26 | 4,080,001 | 4,262,855 | 4,496,828 |
| Current Liabilities |  |  |  |  |  |  |  |
| Payables | 52,354 | 77,609 | 72,824 | -6 | 75,974 | 81,093 | 87,453 |
| Contract Liabilities | 0 | 368 | 368 | - | 368 | 368 | 368 |
| Borrowings | 40 | 90 | 90 | - | 90 | 90 | 90 |
| Lease Liabilities | 51,542 | 39,541 | 39,559 | .. | 41,770 | 44,122 | 44,122 |
| Employee Benefits | 19,227 | 24,753 | 23,888 | -3 | 24,229 | 24,616 | 25,051 |
| Other Liabilities | 1,081 | 434 | 10,110 | # | 466 | 482 | 498 |
| Total Current Liabilities | 124,244 | 142,795 | 146,839 | 3 | 142,897 | 150,771 | 157,582 |
| Non-Current Liabilities |  |  |  |  |  |  |  |
| Borrowings | 421,937 | 460,527 | 651,414 | 41 | 187 | 187 | 187 |
| Lease Liabilities | 719,462 | 750,860 | 711,087 | -5 | 678,798 | 634,591 | 590,462 |
| Employee Benefits | 1,169 | 1,802 | 1,817 | 1 | 1,832 | 1,847 | 1,862 |
| Other Provisions | 316 | 42,036 | 42,036 | - | 42,036 | 42,036 | 42,036 |
| Other Liabilities | 22 | 5,318 | 2,877 | -46 | 891 | 201 | 201 |
| Total Non-Current Liabilities | 1,142,906 | 1,260,543 | 1,409,231 | 12 | 723,744 | 678,862 | 634,748 |
| TOTAL LIABILITIES | 1,267,150 | 1,403,338 | 1,556,070 | 11 | 866,641 | 829,633 | 792,330 |
| NET ASSETS | 2,023,651 | 2,224,499 | 3,002,154 | 35 | 3,213,360 | 3,433,222 | 3,704,498 |
| Equity |  |  |  |  |  |  |  |
| Accumulated Funds | 1,604,774 | 1,784,309 | 2,527,179 | 42 | 2,804,290 | 3,024,152 | 3,295,428 |
| Asset Revaluation Surplus | 418,877 | 440,190 | 474,975 | 8 | 409,070 | 409,070 | 409,070 |
| TOTAL EQUITY | 2,023,651 | 2,224,499 | 3,002,154 | 35 | 3,213,360 | 3,433,222 | 3,704,498 |

Table 12: Infrastructure Canberra: Statement of Changes in Equity ($’000)

|  | Budget at 30/6/26 | Estimated Outcome at 30/6/26 | Budget at 30/6/27 | Var % | Estimate at 30/6/28 | Estimate at 30/6/29 | Estimate at 30/6/30 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Opening Equity |  |  |  |  |  |  |  |
| Opening Accumulated Funds | 1,137,039 | 1,386,851 | 1,784,309 | 29 | 2,527,179 | 2,804,290 | 3,024,152 |
| Opening Asset Revaluation Surplus | 418,877 | 440,155 | 474,975 | 8 | 409,070 | 409,070 | 409,070 |
| Balance at the Start of the Reporting Period | 1,555,916 | 1,827,006 | 2,259,284 | 24 | 2,936,249 | 3,213,360 | 3,433,222 |
| Comprehensive Income |  |  |  |  |  |  |  |
| Operating Result | -67,633 | -76,728 | -86,604 | -13 | -47,088 | -45,592 | -44,792 |
| Increase/(Decrease) in the Asset Revaluation Reserve Surpluses | 0 | 35 | 0 | -100 | 89,468 | 0 | 0 |
| Total Comprehensive Result | -67,633 | -76,693 | -86,604 | -13 | 42,380 | -45,592 | -44,792 |
| Movement in Asset Revaluation Surplus |  |  |  |  |  |  |  |
| Transfer (to)/from Accumulated Funds | 0 | 0 | 0 | - | 89,468 | 0 | 0 |
| Movement in Asset Revaluation Surplus | 0 | 0 | 0 | - | -89,468 | 0 | 0 |
| Total Movement in Reserves | 0 | 0 | 0 | - | 0 | 0 | 0 |
| Transactions Involving Owners Affecting Accumulated Funds |  |  |  |  |  |  |  |
| Capital Injections | 657,572 | 724,529 | 941,508 | 30 | 1,038,024 | 326,057 | 326,034 |
| Capital Distributions | -7,635 | -1,826 | -5,615 | -208 | -6,350 | -6,678 | -8,867 |
| Net assets transferred from/(to) other agencies as part of an administrative restructure | 8,565 | 22,372 | 28,340 | 27 | 0 | -16,500 | 0 |
| Net assets transferred from/(to) other agencies | -122,035 | -269,790 | -133,660 | 50 | -795,844 | -36,326 | 0 |
| Dividend Approved | -1,099 | -1,099 | -1,099 | - | -1,099 | -1,099 | -1,099 |
| Total Transactions Involving Owners Affecting Accumulated Funds | 535,368 | 474,186 | 829,474 | 75 | 234,731 | 265,454 | 316,068 |
| Closing Equity |  |  |  |  |  |  |  |
| Closing Accumulated Funds | 1,604,774 | 1,784,309 | 2,527,179 | 42 | 2,804,290 | 3,024,152 | 3,295,428 |
| Closing Asset Revaluation Surplus | 418,877 | 440,190 | 474,975 | 8 | 409,070 | 409,070 | 409,070 |
| Balance at the end of the Reporting Period | 2,023,651 | 2,224,499 | 3,002,154 | 35 | 3,213,360 | 3,433,222 | 3,704,498 |

Table 13: Infrastructure Canberra: Cash Flow Statement ($’000)

|  | 2025-26 Budget | 2025-26 Estimated Outcome |  | 2026-27 Budget |  | Var % |  | 2027-28 Estimate |  | 2028-29 Estimate |  | 2029-30 Estimate |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CASH FLOWS FROM OPERATING ACTIVITIES |  |  |  |  |  |  |  |  |  |  |  |  |
| Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Controlled Recurrent Payments | 156,955 | 138,987 |  | 148,036 |  | 7 |  | 154,557 |  | 144,237 |  | 143,117 |  |
| Sale of Goods and Services from Contracts with Customers | 77,497 | 65,577 |  | 71,910 |  | 10 |  | 74,306 |  | 76,414 |  | 78,734 |  |
| Interest Receipts | 2,329 | 3,393 |  | 3,887 |  | 15 |  | 3,825 |  | 3,646 |  | 2,856 |  |
| Goods and Services Tax Input Tax Credits from the Australian Taxation Office | 9,283 | 65,283 |  | 65,283 |  | - |  | 9,283 |  | 9,283 |  | 9,283 |  |
| Goods and Services Tax Collected from Customers | 2,245 | 1,565 |  | 1,565 |  | - |  | 2,245 |  | 2,245 |  | 2,245 |  |
| Other | 72 | 2,981 |  | 0 |  | -100 |  | 0 |  | 0 |  | 0 |  |
| Total Receipts from Operating Activities | 248,381 | 277,786 |  | 290,681 |  | 5 |  | 244,216 |  | 235,825 |  | 236,235 |  |
| Payments |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Employee Payments | 65,481 | 75,718 |  | 76,966 |  | 2 |  | 61,018 |  | 75,426 |  | 76,521 |  |
| Supplies and Services | 112,360 | 89,803 |  | 88,093 |  | -2 |  | 75,724 |  | 70,464 |  | 72,140 |  |
| Grants and Purchased Services | 19,322 | 5,952 |  | 19,552 |  | 228 |  | 23,436 |  | 24,082 |  | 22,277 |  |
| Borrowing Costs | 16,728 | 16,503 |  | 15,609 |  | -5 |  | 37,646 |  | 13,788 |  | 12,801 |  |
| Transfer of Territory Receipts to the ACT Government | 158 | 3,550 |  | 3,995 |  | 13 |  | 4,421 |  | 4,257 |  | 3,482 |  |
| Goods and Services Tax Paid to the Australian Taxation Office | 2,245 | 1,565 |  | 1,565 |  | - |  | 2,245 |  | 2,245 |  | 2,245 |  |
| Goods and Services Tax Paid to Suppliers | 9,300 | 65,300 |  | 65,300 |  | - |  | 9,300 |  | 9,300 |  | 9,300 |  |
| Other | 0 | 79 |  | 0 |  | -100 |  | 0 |  | 0 |  | 0 |  |
| Total Payments from Operating Activities | 225,594 | 258,470 |  | 271,080 |  | 5 |  | 213,790 |  | 199,562 |  | 198,766 |  |
| Net Cash Inflows/(Outflows) from Operating Activities | 22,787 | 19,316 |  | 19,601 |  | 1 |  | 30,426 |  | 36,263 |  | 37,469 |  |
| CASH FLOWS FROM INVESTING ACTIVITIES |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Loan Receivable Repayment Received | 5,207 | 1,826 |  | 5,615 |  | 208 |  | 6,350 |  | 6,678 |  | 8,867 |  |
| Total Receipts from Investing Activities | 5,207 | 1,826 |  | 5,615 |  | 208 |  | 6,350 |  | 6,678 |  | 8,867 |  |
| Payments |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Purchase of Capital Works | 595,475 | 679,465 |  | 917,840 |  | 35 |  | 525,337 |  | 321,881 |  | 326,034 |  |
| Loans Receivable Provided | 50,514 | 36,114 |  | 15,000 |  | -58 |  | 11,386 |  | 3,957 |  | 0 |  |
| Total Payments from Investing Activities | 645,989 | 715,579 |  | 932,840 |  | 30 |  | 536,723 |  | 325,838 |  | 326,034 |  |
| Net Cash Inflows/(Outflows) from Investing Activities | -640,782 | -713,753 |  | -927,225 |  | -30 |  | -530,373 |  | -319,160 |  | -317,167 |  |
| CASH FLOWS FROM FINANCING ACTIVITIES |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Receipts |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capital Injections | 657,572 | 724,529 |  | 941,508 |  | 30 |  | 1,038,024 |  | 326,057 |  | 326,034 |  |
| Total Receipts from Financing Activities | 657,572 | 724,529 |  | 941,508 |  | 30 |  | 1,038,024 |  | 326,057 |  | 326,034 |  |
| Payments |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Distributions to Government | 5,207 | 1,826 |  | 5,615 |  | 208 |  | 6,350 |  | 6,678 |  | 8,867 |  |
| Repayment of Borrowings | 0 | 0 |  | 0 |  | - |  | 496,168 |  | 0 |  | 0 |  |
| Repayment of Lease Liabilities - Principal | 32,861 | 39,784 |  | 39,756 |  | .. |  | 34,034 |  | 34,862 |  | 35,763 |  |
| CF Payment of Dividends | 1,099 | 1,099 |  | 1,099 |  | - |  | 1,099 |  | 1,099 |  | 1,099 |  |
| Total Payments from Financing Activities | 39,167 | 42,709 |  | 46,470 |  | 9 |  | 537,651 |  | 42,639 |  | 45,729 |  |
| Net Cash Inflows/(Outflows) from Financing Activities | 618,405 | 681,820 |  | 895,038 |  | 31 |  | 500,373 |  | 283,418 |  | 280,305 |  |
| Net Increase/(Decrease) in Cash and Cash Equivalents | 410 | -12,617 |  | -12,586 |  | .. |  | 426 |  | 521 |  | 607 |  |
| Cash and Cash Equivalents at the Beginning of the Reporting Period | 18,650 | 39,312 |  | 26,695 |  | -32 |  | 14,109 |  | 14,535 |  | 15,056 |  |
| Cash and Cash Equivalents at the End of the Reporting Period | 19,060 | 26,695 |  | 14,109 |  | -47 |  | 14,535 |  | 15,056 |  | 15,663 |  |

Notes to the Controlled Budget Statements

Significant variations are as follows:

#### Operating Statement

controlled recurrent payments:

  - the decrease of $17.968 million in the 2025-26 estimated outcome from the 2025-26 Budget is mainly due to the deferral of the existing initiatives into future years.

supplies and services:

  - the decrease of $23.409 million in the 2025-26 estimated outcome from the 2025-26 Budget is due to lower project expenditure recoverable from other ACT Government Directorates, the deferral of initiative expenditure into 2026-27 and the reclassification of employee expenses to better reflect the nature of costs incurred. This reclassification has no impact on total expenses.

#### Balance Sheet

property, plant and equipment:

  - the increase of $326.108 million in the 2025-26 estimated outcome from the 2025-26 Budget reflects asset transfers from other ACT Government agencies, increased capital works in progress associated with 2025-26 Budget Review decisions, leased assets from new and extended office accommodation contracts and the recognition of a service concession asset associated with the delivery of the New Materials Recovery Facility initiative.

  - the increase of $935.124 million in the 2026-27 Budget from the estimated outcome is due to the ongoing delivery of agency’s $763.451 million in capital works program, including the timing of project completions and the commencement of new capital work initiatives. In addition, the increase also reflects the recognition of $196.137 million in service concession assets associated with the delivery of the New Material Recovery Facility and the Better transport infrastructure – Delivering Light Rail Stage 2A initiatives.

payables:

  - the increase of $25.916 million in the 2025-26 estimated outcome from the 2025-26 Budget is due to a higher level of capital works activity towards the end of the financial year.

borrowings (non-current):

  - the increase of $190.887 million in the 2026-27 Budget from the 2025-26 estimated outcome is mainly attributable to services concession liabilities associated with the delivery of the Better transport infrastructure – Delivering Light Rail Stage 2A, and the New Materials Recovery Facility initiatives.

other provisions (non-current):

  - the increase of $41.720 million in the 2025-26 estimated outcome from 2025-26 Budget is due to the transfer of provisions for contaminated site restoration from the Canberra Institute of Technology (CIT), along with the associated CIT Reid Campus land and building, to support the development of University of a New South Wales campus.

accumulated funds:

  - the increase of $179.535 million in the 2025-26 estimated outcome from the 2025-26 Budget is due to additional capital injection funding arising from 2025-26 Budget Review decisions such as the Canberra Theatre Redevelopment–Delivering new Lyric Theatre, and net impact of asset transfers resulting from Administrative Arrangements and government decisions to transfer assets between other ACT Government agencies.

  - the increase of $742.870 million in the 2026-27 Budget from the 2025-26 estimated outcome is mainly due to $941.508 million in capital injection appropriation in 2026-27, partly offset by $133.660 million due to the transfer of Whitlam School and Narrabundah College to the Education Directorate.

#### Statement of Changes in Equity

capital injections:

  - the increase of $66.957 million in the 2025-26 estimated outcome from the 2025-26 Budget is mainly due to additional capital funding arising from 2025-26 Budget Review decisions such as the Canberra Theatre Redevelopment–Delivering new Lyric Theatre. Other adjustments include Section 16B rollovers from 2024–25 to 2025–26 and the bringing forward of capital works projects from future years into 2025–26.

  - the increase of $216.979 million in the 2026-27 Budget from the 2025-26 estimated outcome is due to additional appropriation provided for new initiatives.

net assets transferred from/(to) other agencies:

  - the decrease of $147.755 million in the 2025-26 estimated outcome from 2025-26 Budget is mainly due to the $153.604 million transfer of Garran and Strathnairn Primary School to the Education Directorate and the provision transfer for contaminated site restoration of Canberra Institute Technology (CIT) Reid Campus from CIT. This is partially offset by other asset transfers, including $8.471 million of Southside Hydrotherapy Pool from the Health and Community Services Directorate and $38.489 million of the CIT Reid Campus from CIT.

  - the increase of $136.130 million in the 2026-27 Budget from the 2025-26 estimated outcome is due to the net impact of transfers in 2025-26, as noted above and the transfer of Whitlam School and Narrabundah College to the Education Directorate in 2026-27.

#### Cash Flow Statement

loans receivable provided:

  - the decrease of $21.114 million in the 2026-27 Budget from the 2025-26 estimated outcome is primarily attributable to fewer loans provided to owners corporations under the concessional loan scheme for the remediation of cladding on private buildings.

- Other variations in this statement are explained in the notes above.